## Slide 1: Preflight Check List
Sign into our Zoom meeting through our integrated Blackboard/Zoom link
Make sure that you can hear the conversation, see shared desktops, and view chat topics
Thank you if you choose to leave your camera on to help make our class more interactive
Be prepared to share your computer screen
Be prepared to utilize a headset with a microphone
In person participants also:
Make sure that your microphone and speakers are muted/off so that we don’t get an echo
Sit in a good spot near the classroom ceiling microphones if possible

## Slide 2: Recordings
Start Recording
Discuss that recording are:
Opportunistic
Automatically available in Blackboard/Zoom
Sound Check… plus Video, and Desktop Sharing check

## Slide 3
Agenda:
Prework & Announcements
Lab
Models, Processes, and Requirements
Prework for Next Class
Quiz 3
Discussion & Questions welcome at any time but please be present with no phones or email during our time together

## Slide 4: Prework & Announcements
Complete through activity 12
Be prepared for Quiz 3 and Lab
Looking Ahead:
Friday: No class
Sunday: Everything is Due!
I will have limited availability Thursday through Sunday

## Slide 5: Lab
What do you need to be successful in sprint 3?
Notes: git config –global pull.rebase false

## Slide 6: Models, Processes, and Requirements
Notes: Critical Path… Light Weight long-term planning

## Slide 7: Models

## Slide 8
The
Virtuous Triangle
Hosting Technology: Cloud & Software as a Service (SaaS)…
Productivity Technology: Configuration Management, Source Code Management, Automated Testing…
Process: Agile, Requirements, Project Management, Prioritization, Portfolio Management, Metrics…
People: Organizations, Domain Knowledge, Customers, Business Process…

## Slide 9: The Righteous Triangle of Software Development
People & Organizations
Process & Roles
Technology & Tools

## Slide 10: Processes and Requirements
Notes: Critical Path… Light Weight long-term planning

## Slide 11: Waterfall vs Iterative vs Agile Requirements
 | Waterfall | Iterative | Agile
References | United States Department of Defense: DOD-STD-2167A (1985) | Rational Unified Process (RUP) Open Unified Process | Scrum Kanban Scaled Agile Framework (SAFe)
Priorities | Planning and predictability | Architecture, modeling, and efficiency through early detection & fixing of issues (verification) | Responsiveness to feedback, efficiency through engineering practices, early detection & fixing of issues, and validation
Principles | Execute phases sequentially: Requirements Analysis Design Coding Testing and Operations Define and commit to Scope, Cost, and Timeline “early” Implement strict Change Control | Manage requirements Develop and test iteratively Use components Model visually Verify quality Control changes | Capture lightweight near term requirements Allow requirements to evolve but maintain fixed timelines Develop, test, deploy, and release iteratively Empower teams Apply engineering practices and systems thinking Integrate early user feedback into remaining plan Maintain a collaborative approach between all stakeholders
Notes: The views on testing and change management have changed dramatically as organizations have moved from Waterfall to Iterative to Agile development lifecycles.
Successful Agile (and Iterative) Development REQUIRES better application design, development techniques, and testing practices.
Testing and lack of defects are not the end goal. A higher quality more usable more cost-effective product is the goal.
Requirements:
Waterfall:
Full project requirements upfront
Inconsistent industry capture techniques
Tend to be verbose requirements with formal signoff
Change requests needed
Estimation bottom up detailed estimates sometimes function points
Iterative:
Mostly upfront

## Slide 12: Requirements – Waterfall
When working in a Waterfall SDLC Requirements are generally:
Captured up front (before any design or development)
Documented in a variety of formats
Verbose
Estimated in detail using bottom-up estimating techniques (sometime Function Points)
Risk Analysis & Mitigation
Signed off on
Managed with change requests
Notes: Grace period until Monday morning a 6am CT

## Slide 13: Requirements – Iterative (RUP)
When working in an Iterative (RUP) SDLC Requirements are generally:
Captured primarily up front but updated during design
Documented in Use Cases
Moderately verbose
Estimated using Use Case points
Signed off on with an understanding that minor changes are likely
Managed with change requests
Notes: Grace period until Monday morning a 6am CT

## Slide 14: Recall Scaled Agile Framework is an Agile Model
Notes: Critical Path… Light Weight long-term planning

## Slide 16: Epics, Features, Stories, and Spikes

## Slide 17: Requirements – Agile (Scrum)
When working in an Agile (Scrum) SDLC Requirements are generally:
Captured before each sprint
Documented using Stories (light weight)… always from a user perspective
In Scaled Agile Epics & Features are also used
Only detailed as needed
Estimated using Story Points (very light weight)
Immutable for current sprint
Change is encouraged for future sprints
Notes: Final Topics:
SMART: Specific, Measurable, Achievable, Relevant, and Time-boxed
Be very careful attempting to measure productivity across teams
Story Points vs Use Case Points vs Function Points

## Slide 18: Multi-Domain Integration & Complex Dependencies
Notes: Critical Path… Light Weight long-term planning

## Slide 19: Multi-Domain Examples
Most Agile system development is part of a larger initiative that includes multiple domains. Many of these larger initiatives are unable or unwilling to fully adopt Agile methodologies.
Examples include:
Implementing a new aircraft model
Building a new car factory
Updating a new car model or a new model of agricultural harvester
Executing portfolio management and annual budgeting within an organization
Migrating to a new purchased accounting system (buy vs build)
Agile initiatives need to be able to effectively integrate which often requires adopting some Plan & Document Project Management practices.

## Slide 20: Complex Dependencies
Agile processes intentionally do not look for long term dependencies. There are times when intentionally managing and monitoring at least a subset of these dependencies is necessary.
Examples:
Implementing user preferences is dependent on securely creating a website in the Google cloud
Securely creating a web page in the Google cloud is dependent on custom authentication
Custom authentication is dependent on Microsoft Office user authentication
Microsoft Office authentication likely requires hosting a web service in Azure
Pure Agile may not allow us to understand that we need to start on item 4 four sprints before we expect to have item 1 implemented.

## Slide 21: Models, Processes, and Requirements
Notes: Critical Path… Light Weight long-term planning

## Slide 22: Prework For Next Class
No class Friday
Everything is due Sunday!
I will have limited availability Thursday through Sunday
Be prepared for sprint 4 planning Monday

## Slide 23
Quiz 3
A sincere attempt at quiz 3 is due
before you leave class today.

## Slide 24: End of Session